**Assignment List**

**Derek**

Assignment List – Complete by 2 Feb (Complete)

Mock up/Story – Complete by 2 Feb (Complete)

Algorithm – Complete by 4 Feb (Complete)

Image farming – Complete by 5 Feb (Complete)

Game Level 1 – Complete by 6 Feb (Complete)

**Trent**

Class Diagram – Complete by 6 Feb (Complete)

Complete Game Levels 2 to 5 – Complete by 15 Feb (Pending)

Upload working WinForm Solution to GitHub (Daily)

Complete game submission – 16 Feb

**Cerrell**

IPO Chart – Complete by 5 Feb (Complete)

Planet Menu Buttons and methods – Complete by 15 Feb (Pending)

**Gary**

Flow Chart – Complete by 3 Feb (Complete)

**Tony**

Game Menu Buttons and methods – Complete by 15 Feb (Pending)

**Group**

Troubleshooting/QA – 16 Feb